## Slide 1
SCRUM
Agile Development Method
Gabriel Alejandro

## Slide 2
What is SCRUM?
SCRUM is an agile development method which concentrates specifically on how to manage tasks within a team-based development environment. The Scrum model suggests that projects progress via a series of sprints. In keeping with an agile methodology, sprints are timeboxed to no more than a month long, most commonly two weeks.

## Slide 3
SCRUM Process Flow
SPRINT PLANNING
List all project backlogs
Knowing team capabilities
Knowing project requirements
DEFINING SPRINT ACTIVITIES
Scoping and prioritizing backlogs
Assigning activities to developers
Setting a 2-week plan
ACTUAL SPRINT
Development of assigned activities
SPRINT MEETING
Review the accomplished activities
Define improvements
Define next set of sprint activities
SPRINT RETROSPECTIVE
Presentation with the Project owner of the accomplished sprint activities and discussion of possible project requirements